Test Plan – OrangeHRM Web Application

1.Project Details

| Field | Description |
| --- | --- |
| Project Name | OrangeHRM Web Application |
| Test Plan Title | Manual Test Plan Document |
| Prepared By | Arun |
| Date | DD/MM/YYYY |
| Version | 1.0 |
| Application URL | https://opensource-demo.orangehrmlive.com/ |

2. Objective

The objective of this test plan is to define the testing strategy, scope, resources, and schedule for manual testing of the OrangeHRM application.

It ensures that all main functionalities work as expected and any defects are identified and reported.

3. Scope

In Scope:

- Functional testing of modules: Login, Admin, PIM, Leave, Recruitment, Dashboard

- UI testing: alignment, field validation, error messages

- Positive and negative testing

- Smoke testing for major workflows

Out of Scope:

- Performance testing

- Security testing

- Mobile testing

4.Test Strategy

- Manual Functional Testing: Execute all functional scenarios

- UI Testing: Check layout, colours, field validations

- Positive & Negative Testing: Test valid and invalid inputs

- Smoke Testing: Test main flows (Login, Add Employee, Apply Leave) before full execution

- Regression Testing: Re-test critical workflows after defect fixes

5.Test Environment

| Environment | Details |
| --- | --- |
| Browsers | Google Chrome, Mozilla Firefox |
| Operating System | Windows 10 / 11 |
| Test Data | Manually prepared (employee details, leave requests) |
| Tools | MS Word, MS Excel, Jira/Excel for defects |

6️⃣ Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Tester | Arun kumar | Write test cases, execute tests, report defects |

7. Entry Criteria

- Application URL is accessible

- Test data is ready

- Test cases are prepared and reviewed

8.Exit Criteria

- All planned test cases executed

- High and medium severity defects fixed and re-tested

- Test Summary Report completed and reviewed

9.Test Deliverables

- Project Overview Document

- Requirement Specification Document

- Test Cases Document

- Test Execution Report

- Defect Report

- Test Summary Report

10. Risk & Mitigation

| Risk | Mitigation |
| --- | --- |
| Application not accessible | Check URL and browser compatibility in advance |
| Incorrect test data | Prepare and review test data carefully |
| Defects not reproducible | Take screenshots and record steps for every defect |

11. Schedule

| Activity | Estimated Duration |
| --- | --- |
| Requirement Analysis | 1 day |
| Test Planning | 1 day |
| Test Case Design | 2 days |
| Test Execution | 3 days |
| Defect Reporting | 2 days |
| Test Summary | 1 day |

12.Testing Tools

- MS Word: Documentation

- MS Excel: Test Cases, Execution, Defect Reporting

- Jira (Optional): Defect tracking

13.Testing Types Covered

- Functional Testing

- UI Testing

- Positive & Negative Testing

- Smoke Testing

- Regression Testing

14.Conclusion

This test plan provides a roadmap for manual testing of OrangeHRM.
It ensures complete coverage of functional modules and proper reporting of defects, giving a clear picture of software quality.