1.Project Information

| Field | Description |
| --- | --- |
| Project Name | OrangeHRM Web Application |
| Version | v4.10.1 |
| Module(s) Tested | Login,Dashboard, My Info, Time, Recruitment, Leave, Admin, PIM |
| Tested By | N/A |
| Prepared By | Rasetty Arun Kumar |
| Date Prepared | 13-Oct-2025 |
| Test Environment | QA / Staging Environment |
| Tools Used | Manual Testing (Excel) |
| Browser Used | Chrome v129, Edge v126 |

2.Purpose

The purpose of this document is to record, track, and manage the defects identified during the testing phase.
Each defect is documented with its description, severity, priority, and current status to ensure proper follow-up and resolution.

3.Defect Summary Overview

| Metric | Value |
| --- | --- |
| Total Defects Logged | 24 |
| Defects Closed | 18 |
| Defects Open | 6 |
| Defects Deferred | 2 |
| Critical Defects | 3 |
| High Severity | 6 |
| Medium Severity | 9 |
| Low Severity | 6 |
| Defect Fix Rate | (Closed / Total) × 100 = 75% |
| Pending Fix Rate | (Open / Total) × 100 = 25% |

4. Defect Life Cycle (Workflow)

| Stage | Description |
| --- | --- |
| New | Defect reported by tester and awaiting triage. |
| Assigned | Assigned to developer for analysis and fixing. |
| Open | Developer is working on fixing the defect. |
| Fixed | Developer claims defect is fixed and ready for re-test. |
| Retest | Tester verifies if the fix resolves the issue. |
| Closed | Tester confirms fix and closes defect. |
| Reopened | If issue persists after fix verification. |
| Deferred | Fix postponed to future release. |
| Rejected | Defect not valid or cannot be reproduced. |

5.Defect Logging Guidelines

When raising a defect, always include:

- Unique Defect ID

- Defect Title / Summary

- Description (clear steps to reproduce)

- Expected Result vs Actual Result

- Severity & Priority

- Environment Details

- Screenshots / Logs / Video Evidence

- Status (New, Open, Fixed, Closed, etc.)

6.Severity and Priority Definition

| Level | Description |
| --- | --- |
| Critical | Application crash or major functionality failure — testing blocked. |
| High | Major function not working; workaround unavailable. |
| Medium | Non-critical function failing; workaround exists. |
| Low | Minor issue or cosmetic defect. |

| Priority | Description |
| --- | --- |
| High | Must be fixed immediately. |
| Medium | Should be fixed soon but not blocking. |
| Low | Can be fixed in later release. |

7.Detailed Defect Log

| Defect ID | Module | Title / Summary | Description | Steps to Reproduce | Expected Result | Actual Result | Severity | Priority | Status | Reported By | Date Logged |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEF001 | Dashboard | Widget Misalignment | Dashboard widgets overlap in Chrome browser. | 1. Login as Admin 2. Go to Dashboard 3. Observe widget layout | Widgets should be aligned properly | Widgets overlap and shift on resize | Medium | Medium | Closed | Arun | 10-Oct-2025 |
| DEF002 | My Info | Contact Number Field Error | Contact number field allows alphabetic input. | 1. Go to My Info 2. Edit Contact Details 3. Enter alphabets in phone number field | Field should accept only numbers | Field accepts letters | High | High | Open | Arun | 11-Oct-2025 |
| DEF003 | Time | Timesheet Save Delay | Delay of 10 seconds when saving timesheet. | 1. Go to Time → Timesheet 2. Fill details 3. Click Save | Timesheet should save instantly | Takes ~10 sec to save | Medium | Medium | Closed | QA1 | 12-Oct-2025 |
| DEF004 | Recruitment | Candidate Form Not Submitting | Candidate form not saving attachments. | 1. Go to Recruitment 2. Add Candidate 3. Attach resume and click Save | Candidate should be created successfully | Attachment upload fails | High | High | Open | QA2 | 13-Oct-2025 |
| DEF005 | Leave | Overlapping Dates | Leave request accepts overlapping date ranges. | 1. Go to Leave → Apply Leave 2. Enter dates overlapping with previous leave | Validation should prevent overlaps | System accepts duplicate dates | Medium | Medium | Closed | QA3 | 14-Oct-2025 |
| DEF006 | Admin | Role Assignment Issue | Role updates not saving for existing users. | 1. Go to Admin → User Management 2. Edit user role 3. Click Save | Updated role should be reflected | Role remains unchanged | High | High | Open | QA4 | 15-Oct-2025 |
| DEF007 | PIM | Employee Search Not Working | Employee list not loading on search. | 1. Go to PIM 2. Search with name or ID | Employee details should appear | “No Records Found” displayed | Medium | Medium | Open | QA5 | 16-Oct-2025 |

(You can add more rows as per your project.)

8.Defect Status Summary

| Status | Count | Percentage |
| --- | --- | --- |
| New | 3 | 12.5% |
| Open | 4 | 16.7% |
| Fixed | 5 | 20.8% |
| Closed | 9 | 37.5% |
| Deferred | 2 | 8.3% |
| Reopened | 1 | 4.2% |

Total Defects: 24

9.Defect Trend Chart (Text Summary)

Defects discovered over the testing period:

| Week | Defects Raised | Defects Closed |
| --- | --- | --- |
| Week 1 | 10 | 4 |
| Week 2 | 8 | 6 |
| Week 3 | 4 | 5 |
| Week 4 | 2 | 3 |

10.Root Cause Analysis (RCA)

| Cause | Description | Defects Impacted | Action Taken |
| --- | --- | --- | --- |
| Requirement Gap | Missing validation rules in specification | DEF002, DEF005 | Clarified with BA team, updated requirements |
| UI Rendering Issue | CSS layout misaligned on Chrome | DEF001 | Fixed and verified |
| Functional Issue | Backend logic error | DEF004, DEF006 | Developer fixed; under retesting |
| Data Issue | Incomplete test data setup | DEF007 | Test data corrected |

11.Recommendations

✅ Review open high-severity defects before next release.
✅ Perform regression testing after fixes are deployed.
✅ Improve requirement clarity to reduce future defects.
✅ Conduct peer reviews for high-impact modules.

12.Conclusion

- A total of 24 defects were logged during this cycle.

- Out of these, 18 were fixed and closed, and 6 remain open/deferred.

- Critical functionalities have been stabilized and verified.

- The system is considered stable for UAT phase with pending minor fixes.