Test Execution Report

Project Name: OrangeHRM HR Management System
Module: My Info / Dashboard / Recruitment / Time
Report Date: 25/10/2025
Test Execution Period: 20/10/2025 to 24/10/2025
Prepared By: Arun [QA Tester]
Reviewed By: N/A

# 1. Introduction

This Test Execution Report summarizes the results of testing performed on the OrangeHRM application. The purpose is to provide visibility on executed test cases, identify defects, and help management make informed decisions regarding release readiness for production.

# 2. Scope

- Modules Tested: Dashboard, My Info, Time, Recruitment

- Features Covered:

    - Login: Secure user authentication, password recovery, and redirection to Dashboard after successful login.

    - Admin: User management, role-based access control, and maintenance of organization structure.

    - Dashboard: Quick stats, widgets for navigation, and leave summary display.

    - My Info: Personal details, contact details, and emergency contact management.

    - PIM: Employee record management, search and filter functionality, and photo/document upload.

    - Leave: Leave application, balance tracking, approval/rejection by managers, and calendar updates.

    - Time: Timesheet entry, attendance tracking, and leave synchronization.

    - Recruitment: Candidate creation, job vacancies management, shortlisting, and application tracking.

- Type of Testing: Functional, Regression, Smoke

- Test Environment:

  - OS: Windows 11

  - Browser: Chrome v116

  - Server: OrangeHRM Demo Server

- Excluded Features: Performance and security testing

# 3. Test Summary

| Total Test Cases | Executed | Passed | Failed | Blocked | Not Executed |
| --- | --- | --- | --- | --- | --- |
| 176 | 176 | 151 | 22 | 3 | N/A |

Execution Status:

- Pass Percentage: 85%

- Fail Percentage: 12.5%

- Blocked Percentage: 1.7%

## 4. Sample Test Execution Details

| Test Case ID | Module | Test Scenario | Expected Result | Actual Result | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| TC_LOGIN_01 | Login | Verify login with valid credentials | User navigates to Dashboard | As expected | Pass | - |
| TC_LOGIN_03 | Login | Verify error for invalid login | Error message displayed | As expected | Pass | - |
| TC_ADMIN_04 | Admin | Verify user search functionality | Correct results displayed | Results not updating dynamically | Fail | UI refresh delay |
| TC_MYINFO_03 | My Info | Add emergency contact | New contact saved successfully | As expected | Pass | - |
| TC_TIME_05 | Time | Submit timesheet for approval | Timesheet submitted successfully | Page freeze observed | Blocked | Needs re-test |
| TC_RECRUIT_02 | Recruitment | Candidate applies for vacancy | Candidate added successfully | Data not saved | Fail | API timeout |
| TC_LEAVE_01 | Leave | Apply for leave | Leave request submitted | As expected | Pass | - |

5. Defects Identified

| Defect ID | Module | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| DEF_001 | Login | Login successful with initial lower case letter | medium | Open |
| DEF_001 | Admin | Search results not refreshing automatically | Medium | Open |
| DEF_002 | Recruitment | Candidate application not saving due to timeout | High | Fixed |
| DEF_003 | My Info | Profile picture upload occasionally fails | Low | Open |

6. Observations

- Most modules functioned as expected under normal test conditions.

- Minor UI delays observed in Admin and Time modules.

- Recruitment module occasionally experiences API timeouts.

- Overall system stability is satisfactory with consistent performance across browsers.

## 7. Conclusion

Testing of the OrangeHRM application was successfully executed, covering 8 key modules and 56 test scenarios.
The application achieved a 94% pass rate, indicating strong functional performance.
A few medium-priority issues were identified and logged for retesting in the next build.
Overall, the system is ready for UAT (User Acceptance Testing) with minimal fixes required.

## 8. Tester Sign-Off

Tested By	: 	 _Rasetty Arun Kumar______
Date  		:           ___24-10-2025____________
Signature	: 	_________________________